# PHASE 4: PROJECT PLANNING

AI FAQ Assistant API

## 4.1 Development Timeline (6 Weeks)

| Week | Tasks |
| --- | --- |
| Week 1 | Requirements & Architecture Design |
| Week 2 | Setup: Node.js, MongoDB, Database Schema |
| Week 3 | Build: User Registration & Login |
| Week 4 | Build: FAQ CRUD Operations |
| Week 5 | Add: Search, Filter, Error Handling |
| Week 6 | Testing, Documentation, Final Checks |

## 4.2 Important Milestones

✓ M1: Architecture & Requirements Done

✓ M2: Database & Project Setup Done

✓ M3: Login/Register Working

✓ M4: FAQ CRUD Operations Working

✓ M5: All Tests Passed - Ready to Deploy